## Slide 1: Intelligent Tutoring System for Java Programming - variant 1 (Progress Slides, meeting 2)
Miruna Pirvulescu

## Slide 2: Since our last meeting
Achieved before today:
  Have a good understanding of the methodologies needed for the project.
  Defined the scope and definition of the domain model
  Created a visualisation for requirements management
  Made a list of competency questions
  Established the data sources for the knowledge model
  Started the initial structuring of the data
  Created a mind map of the data to translate into a lightweight ontology

## Slide 3: Current Barriers
I need to focus more on the ITS itself rather than the knowledge model.
Currently, I am unsure of how to tie the domain model into the ITS.
Large amount of new information to be thoroughly understood alongside module materials and coursework.

## Slide 4: Next Steps
Until next time:
  Create the proper knowledge model using Protégé
  Learn how to build (and start implementing) an intelligent tutoring system
  Create and finalise the Background and Specification Report